PAL / NTSC Video IP Core

Configuration Management Plan

Rev 1.0  |  CM-001  |  2026-05-24

Branch: claude/xilinx-pal-video-ip-RIDhJ

# 1  Purpose

This document defines the configuration management procedures for the PAL/NTSC Video IP Core, covering version control, baseline management, change control, and file identification.

# 2  Version Numbering

| Component | Scheme | Example |
| --- | --- | --- |
| IP Core RTL | Vx.y (x=major, y=minor) | V1.0, V1.1 |
| Documents | Rev x.y | Rev 1.0 |
| Git tags | v<major>.<minor>.<patch> | v1.0.0 |
| BRAM images | <name>_v<n>.bin | testcard_v1.bin |

# 3  Baselines

| Baseline | Description | Branch / Tag | Status |
| --- | --- | --- | --- |
| BL-0.1 | Base PAL timing + sync modules only | main (initial) | ESTABLISHED |
| BL-0.2 | BRAM image display (sel 0–4), PAL only | main | ESTABLISHED |
| BL-0.3 | All 10 patterns (sel 0–9), NTSC mode, ball ports | claude/xilinx-pal-video-ip-RIDhJ | ESTABLISHED |
| BL-1.0 | Full feature set including double-buffering and complete docs | claude/xilinx-pal-video-ip-RIDhJ | ESTABLISHED |

# 4  Change Control Process

Figure: Change Control Process

| Step | Activity |
| --- | --- |
| 1 | Identify change (new feature, bug fix, or enhancement) |
| 2 | Update RTL source file(s) on the feature branch |
| 3 | Run all affected GHDL testbenches — all must PASS (exit 0) |
| 4 | Update CHANGE_LOG.docx and relevant docs |
| 5 | git add + git commit with descriptive message |
| 6 | git push to claude/xilinx-pal-video-ip-RIDhJ |
| 7 | Create pull request for review when baseline is ready |

# 5  Branch Strategy

| Branch | Purpose |
| --- | --- |
| main | Stable released baselines only |
| claude/xilinx-pal-video-ip-RIDhJ | Active development branch — current work |
| feature/* | Experimental features (merge to dev branch) |

# 6  Controlled Items

| Item | Location | CM Responsibility |
| --- | --- | --- |
| VHDL RTL source files | tv/**/*.vhd | Version control (Git) |
| VHDL testbench files | tv/**/tb_*.vhd | Version control (Git) |
| Simulation logs | tools/sim_out/*.log | Version control (Git) |
| VCD waveform files | tools/sim_out/*.vcd | Version control (Git, LFS if large) |
| Python generator scripts | tools/gen_*.py | Version control (Git) |
| Word documents | docs/*.docx, tools/*.docx | Version control (Git) |
| HTML tools | tools/*.html | Version control (Git) |
| Vivado TCL scripts | tcl/*.tcl | Version control (Git) |
| Constraints file | constraints/pal_bw.xdc | Version control (Git) |