PAL / NTSC Video IP Core

Software Development Plan

Rev 1.0  |  SDP-001  |  2026-05-24

Branch: claude/xilinx-pal-video-ip-RIDhJ

# 1  Project Scope

Develop a complete VHDL IP core for PAL/NTSC composite video generation targeting Xilinx 7-series FPGAs, with comprehensive pattern generation, BRAM image display, double-buffering, and formal documentation.

# 2  Development Environment

| Tool | Version | Purpose |
| --- | --- | --- |
| GHDL | 4.x | VHDL simulation and elaboration |
| VHDL standard | VHDL-2008 (--std=08) | Language standard for all RTL and testbenches |
| Vivado | 2023.x | Synthesis, implementation, bitstream generation |
| Python | 3.10+ | Document generation, VCD parsing, pattern tools |
| python-docx | 0.8.x | Word document generation |
| matplotlib | 3.x | Waveform image generation from VCD |
| numpy | 1.x | Pattern image data arrays |
| Git | 2.x | Version control |
| Browser | Any modern | bram_pattern_gen.html pattern tool |

# 3  Development Phases

Figure: Development Phase Flow

| Phase | Activities | Deliverables | Status |
| --- | --- | --- | --- |
| 1 — Base IP | pal_timing, pal_csync_il, opt1-3 variants | Core timing + sync modules | COMPLETE |
| 2 — BRAM + sel 0–4 | pal_tv_bram_top, natural seq. addressing | BRAM image display | COMPLETE |
| 3 — Extensions | sel 5–9, ball ports, crosshatch, NTSC | All 10 pattern modes | COMPLETE |
| 4 — Double Buffer | Two BRAM banks, swap handshake, testbench | Tear-free image update | COMPLETE |
| 5 — Tools | HTML pattern gen, Word report gen | Developer/test tools | COMPLETE |
| 6 — Docs | ICD, SRS, SDD, SDP, CM, STP, STR, VC, TM, BR, CL | Formal docs set | COMPLETE |

# 4  Testing Strategy

Every module has a GHDL self-checking testbench with severity-failure assertions. Testbenches use report/assert statements — no waveform-only verification. VCD output is captured for waveform review. Simulation must exit 0 (no failures) before any commit is made to the branch.

# 5  File Naming Conventions

| Type | Convention | Example |
| --- | --- | --- |
| RTL source | <module_name>.vhd | pal_tv_bram_top.vhd |
| Testbench | tb_<module_name>.vhd | tb_bram_double_buf.vhd |
| Simulation log | <tb_name>.log | tb_new_patterns.log |
| VCD waveform | <short_name>.vcd | new_patterns.vcd |
| Python tool | gen_<description>.py | gen_project_docs.py |
| Word document | <PREFIX>_<Full_Name>.docx | ICD_Interface_Control_Document.docx |